RELEASE PLAN

Sprint1. Security Metrics for Object-Oriented Class Designs

  - Security Accessibility Metrics

| Story ID | Story Title | Story Points |
| --- | --- | --- |
| 1 | choose CIDA security metric | 0.5 |
| 2 | choose CCDA security metric | 0.5 |
| 3 | choose COA security metric | 1 |

  - Security Interactions Metrics

| Story ID | Story Title | Story Points |
| --- | --- | --- |
| 4 | choose CMAI security metric | 2 |
| 5 | choose CAAI security metric | 2 |
| 6 | choose CAIW security metric | 2 |
| 7 | choose CMW security metric | 0.5 |

Sprint2. Security Metrics for Multi-Class Object-Oriented Designs

2.1 Composition

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 8 | - choose CPCC security metric | - 1.5 |

2.2 Coupling

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 9 | - choose CCC security metric | - 2.5 |

2.3 Extensibility

| Story ID | Story Title | Story Points |
| --- | --- | --- |
| 10 | choose CCE security metric | 1.5 |
| 11 | choose CME security metric | 1.5 |

2.4 Inheritance

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 12 | - choose CSP security metric | - 1.5 |
| - 13 | - choose CSI security metric | - 2.5 |
| - 14 | - choose CMI security metric | - 1.5 |
| - 15 | - choose CAI security metric | - 1.5 |

2.5 Design Size

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 16 | - choose CDP security metric | - 1 |

Sprint3. Security Metrics for Object-Oriented Programs

3.1 Data Encapsulation-Based Security Metrics

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 17 | - choose RPB security metric | - 1 |

3.2 Cohesion-Based Security Metrics

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 18 | - choose CWMP security metric | - 1.5 |

3.3 Extensibility-Based Security Metrics

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 19 | - choose UACA security metric | - 1 |
| - 20 | - choose UCAM security metric | - 1 |
| - 21 | - choose UCAC security metric | - 1 |

3.4 Design Size-Based Security Metrics

| - Story ID | - Story Title | - Story Points |
| --- | --- | --- |
| - 22 | - choose CSCP security metric | - 1.5 |

Delivery Schedule

| Week 6 | Week7 | Week8 | Week9 | Week10 | Week11 | Week12 | Week13 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint1 |  |  | Sprint2 |  |  |  | Sprint3 |
| Release |  |  |  |  |  |  |  |

Sprint Plan

| Total story points | Total estimated hours | Current velocity | Total hours |
| --- | --- | --- | --- |
| 30.5 | 115.5 | 36 |  |

Story 1: choose CIDA security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CIDA class | 0.5 |
| T2 | Code to calculate CIDA = ¦NCIA¦ / ¦CA¦ | 1 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 3.5 |

Story 2: choose CCDA security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CCDA class | 0.5 |
| T2 | Code to calculate CIDA = ¦NCCA¦ / ¦CA¦ | 1 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 3.5 |

Story 3: choose COA security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create COA class | 0.5 |
| T2 | Code to calculate COA = ¦NCM¦ / ¦CM¦ | 2 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 4.5 |

Story 4: choose CMAI security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CMAI class | 0.5 |
| T2 | Code to calculate CMAI = / (¦MM¦×¦CA¦) | 4 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 6.5 |

Story 5: choose CAAI security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CAAI class | 0.5 |
| T2 | Code to calculate CAAI = / (¦AM¦×¦CA¦) | 4 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 6.5 |

Story 6: choose CAIW security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CAIW class | 0.5 |
| T2 | Code to calculate CAIW = / | 4 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 6.5 |

Story 7: choose CMW security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CMW class | 0.5 |
| T2 | Code to calculate CMW = ¦CM¦ / ¦M¦ | 2 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 4.5 |

Story 8: choose CPCC security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CPCC class | 0.5 |
| T2 | Code to calculate CPCC = 1 - (¦CP¦ / ¦CC¦) | 3 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5.5 |

Story 9: choose CCC security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CCC class | 0.5 |
| T2 | Code to calculate CCC = / ((¦CC¦ - 1)×¦CA¦) | 5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 7.5 |

Story 10: choose CCE security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CCE class | 0.5 |
| T2 | Code to calculate CCE = ¦ECC¦ / ¦CC¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 11: choose CME security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CME class | 0.5 |
| T2 | Code to calculate CME = ¦ECM¦ / ¦CM¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 12: choose CSP security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CSP class | 0.5 |
| T2 | Code to calculate CSP = ¦CSC¦ / ¦CC¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 13: choose CSI security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CSI class | 0.5 |
| T2 | Code to calculate CSI = / ((¦C¦-1)×¦CC¦) | 5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 7.5 |

Story 14: choose CMI security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CMI class | 0.5 |
| T2 | Code to calculate CMI = ¦MI¦ / ¦CM¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 15: choose CAI security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CAI class | 0.5 |
| T2 | Code to calculate CAI = ¦AI¦ / ¦CA¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 16: choose CDP security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CDP class | 0.5 |
| T2 | Code to calculate CDP = ¦CC¦ / ¦C¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 17: choose RPB security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create RPB class | 0.5 |
| T2 | Code to check whether the Java program imports the Java reflection package (1) or not (0) | 2 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 4.5 |

Story 18: choose CWMP security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CWMP class | 0.5 |
| T2 | Code to calculate CWMP = ¦CWM¦ / ¦CM¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 19: choose UACA security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create UACA class | 0.5 |
| T2 | Code to calculate UACA = ¦UCA¦ / ¦CA¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 20: choose UCAM security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create UCAM class | 0.5 |
| T2 | Code to calculate UCAM = ¦UCM¦ / ¦CM¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 21: choose UCAC security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create UCAC class | 0.5 |
| T2 | Code to calculate UCAC = ¦UCC¦ / ¦CC¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Story 22: choose CSCP security metric

| Task ID | Task Description | Estimate |
| --- | --- | --- |
| T1 | use Eclipse to create CSCP class | 0.5 |
| T2 | Code to calculate CSCP = ¦CSC¦ / ¦CC¦ | 2.5 |
| T3 | Find appropriate test JAVA code | 1 |
| T4 | Verify story is complete | 1 |
|  | Story Points: Total Hours: | 5 |

Appendix–User story cards